## Slide 1
Virtual Company 2024
KICK OFF

## Slide 2
WEEK 20
WEEK 19
Proposal 1
PROPOSAL
1
VC agenda
WEEK 22
WEEK 21
Proposal 2
PROPOSAL
2
WEEK 24
WEEK 23
Prepare Jira
Prepare GitHub
Prepare Start code
Prepare User Story
Sprint Planning

## Slide 3
Week 25
MONDAY
TUESDAY
WEDNESDAY
THURSDAY
FRIDAY
Morning
Afternoon
SATURDAY
SUNDAY
A
Workshop
A
Workshop
A
Workshop
A
Workshop
A
Workshop
17
18
19
20
21
22
23
A
Workshop
KICK OFF

## Slide 4
VC agenda
MONDAY
TUESDAY
WEDNESDAY
THURSDAY
FRIDAY
WEEK 26
WEEK 27
WEEK 28
CLOSING
EVENT
VC1
JURY
SATURDAY
SUNDAY
SPRINT REVIEW 1
WEEK 29
WEEK 30
PROJECT
DEPLOY
JURY
PREPARATION
VIDEO
CREATION
SPRINT REVIEW 2
FIX BUG
SPRINT REVIEW 3

## Slide 5
WEEK 21 & 22
WEEK 19 & 20
MON
TUE
WED
THU
FRI
PROPOSAL
V2
Proposal 1
PROPOSAL
V1
Proposal 2
VC agenda
Design Thinking workshop
Write and present proposal 1
User stories workshop
Story map, user journey
Usability principles
From user stories to sub tasks
Testing
Write and present proposal 2

## Slide 6
WEEK 25
MON
TUE
WED
THU
FRI
SPRINT
REVIEW
+ RETROSPECTICE
Sprint 1
SPRINT
PLANNING / START
VC agenda
Sprint planning and sprint start
Code sprint
Code sprint
Sprint review (graded)
Retrospective (ungraded)
WEEK 26

## Slide 7
WEEK 27
MON
TUE
WED
THU
FRI
SPRINT
REVIEW
+ RETROSPECTICE
Sprint 2
SPRINT
PLANNING / START
VC agenda
Sprint planning and sprint start
Code sprint
Code sprint
Sprint review (graded)
Retrospective (ungraded)
WEEK 28

## Slide 8
WEEK 29
MON
TUE
WED
THU
FRI
WEEK 30
FINAL
JURY
Sprint 3
SPRINT
PLANNING / START
SPRINT
REVIEW
+ RETROSPECTICE
VC agenda
Sprint planning and sprint start
Code sprint
  Final sprint review (graded)
  retrospective (ungraded)
  Final presentation

## Slide 9
If you started your own software company, what would it make?
During 2 weeks, you will prepare a proposal to present what your company product will do!
VC Proposal phase

## Slide 10
Choose a theme
Environmental
Education
Agriculture
Tourism
E-commerce
Finance
Games
Arts and Hobbies
Entertainment
Food
Health
Etc.
Choose a theme to work on
Your theme must be compatible with PNC Values

## Slide 11
Identify a problem
Identify a problem someone has,
Find a solution for it in software!
…in daily life?
…socializing?
…when shopping?
…travelling?
…at school?
…at work?
…where else…?

## Slide 12
It can be, or you can find an existing idea and do it better than the competition:
   Was not the first smartphone or home computer
  Was not the first social media 
   Was not the first search engine
  …but they all found ways to make theirs better than the others!
Explain, how will your product be better than the others?
Does my idea have to be new?

## Slide 13
How to decide in our team?
You will be 5-6 students per team
Take some time to let each team member share their ideas
Give every member a chance to speak!
Decide which idea your team will do
Don’t feel bad if your idea isn’t chosen, 4/5ths won’t be!

## Slide 14
Proposal process
Proposal 1
JURY
Proposal 2
JURY
Theme of your product
What your product will do
Type of users of your product
Shat problems your product will solve
Theme of your product
What your product will do
Type of users of your product
Shat problems your product will solve
User Stories (at least 20 )
Technologies, architecture
User Journeys and User Flows
Approve,
Or recommend Changes,
Or request a whole new proposal
Approve,
Or recommend Changes

## Slide 15
Category | Marks
Final Presentation | 30
Sprint Review #1 (code, JIRA, git etc) | 30
Submitted project: Functionality, Quality and Quantity of completed User Stories, Clean code etc | 40
Difficulty bonus | ?
VC evaluation